# Orbit UI/UX Milestone — Master Planning Handoff

Updated through Phase 11 · Working roadmap v0.6 · Resume at Phase 12

# 1. What This Planning Project Is

This is preparatory product planning for Orbit's next release-quality UI/UX milestone before the work is handed to a Codex agent running GSD's new-milestone workflow. The goal is to resolve roughly 90% of meaningful product and higher-level architecture decisions conversationally, then let GSD normalize requirements, traceability, canonical phase numbering, and ROADMAP.md.

# 2. Source-of-Truth Order

Current Orbit repository and its existing planning/domain dossiers.

Completed phase dossiers from this UI/UX planning effort.

The current working roadmap v0.6.

The current planning conversation.

Completed dossiers are authoritative for decisions already made. Existing architectural/domain invariants remain binding unless explicitly superseded. Earlier visual/presentation decisions may be revised only when this design milestone intentionally replaces them or device testing reveals a genuine conflict.

# 3. Planning Method / GSD Guardrails

Interrogate meaningful product and higher-level architecture forks thoroughly, usually in batches of 10 or fewer.

Clearly mark the assistant's recommendation, but do not silently make meaningful product decisions for the owner.

Do not ask the owner to approve routine implementation best practices with no meaningful product consequence.

After each phase is decision-complete, write a dossier separating [DECIDED], [DERIVED], and [DEFERRED].

Treat phase boundaries as provisional; split coherent subsystems before GSD rather than allowing phase bloat.

Do not pull business workflows into renderer/presentation phases merely because a surface routes into them.

Do not add speculative schema/services solely for future possibilities; preserve cheap architectural seams instead.

The final GSD new-milestone workflow will create atomic user-centric requirements and map every requirement to one canonical phase.

# 4. Milestone Goal

Transform Orbit's functional foundation into a release-quality, low-friction mobile experience with intentional navigation, presentation, capture workflows, personalization, accessibility, responsive layouts, and onboarding, suitable for outside beta testers at the end of the milestone.

# 5. Current Phase Status

| Phase | Status | Artifact |
| --- | --- | --- |
| 1 — App Shell & Navigation | Complete | phase-01-app-shell-navigation-dossier(1).md |
| 2 — Theme & Visual System | Complete | phase-02-theme-visual-system-dossier(1).md |
| 3 — Contact Knowledge Foundation | Complete | phase-03-contact-knowledge-foundation-dossier(1).md |
| 4 — Dashboard Data & State Foundation | Complete | phase-04-dashboard-data-state-foundation-dossier.md |
| 5 — Dashboard Control Surface | Complete | phase-05-dashboard-control-surface-dossier.md |
| 6 — Dashboard List View | Complete | phase-06-dashboard-list-view-dossier(1).md |
| 7 — Dashboard Card View | Complete | phase-07-dashboard-card-view-dossier(1).md |
| 8 — Orrery Camera, Scale & Exploration | Complete | phase-08-orrery-camera-scale-exploration-dossier(1).md |
| 9 — Orrery Systems | Complete | phase-09-orrery-systems-dossier(1).md |
| 10 — Profile Experience | Complete | phase-10-profile-experience-dossier.md |
| 11 — Interaction History & Insights | Complete | phase-11-interaction-history-insights-dossier.md |
| 12 — Rapid Capture & Update Flows | Next | Not yet interrogated |

# 6. Critical Decisions Already Settled

## Shell & Visual System

Permanent bottom nav: Dashboard, Orrery, Backup/Restore, Settings; each tab preserves its own navigation stack.

Universal context-aware FAB exposes Add Contact, Quick Log, Log Contact, Update Contact, and Memory; fast-entry flows remain deep-link/widget-ready.

Quick Log writes immediately once the target is known; detailed Log Contact remains a separate routable form.

Galaxy + Standard themes and Light/Dark/Follow System are separate axes; Galaxy is deep-space/glass-forward and Standard is calmer/soft-modern.

Use semantic theme tokens and a centralized semantic icon registry; color never carries status meaning alone.

## Contact Knowledge Foundation

Things to Remember is one user-facing concept over first-class fields, custom fields, structured Relationships, and typed Memories.

Search/Profile/AI/Update Contact consume a semantic knowledge abstraction rather than storage-specific tables.

History-aware current-state fields may retain/edit prior values according to field/type metadata.

AI access is explicit opt-in per information item/field and defaults OFF; Off Limits means avoid bringing up the topic, not hidden/private content.

Import and Backup/Restore preserve current/history state, Memories, Relationships, Custom Fields, privacy permissions, and lifecycle state.

## Dashboard — Phases 4–7

Dashboard is primarily a contact browser/relationship command center; Orrery is the more explicit relationship-health/attention visualization.

Default universe is Active Contacts. Special populations: Favorites, Birthdays, Not Contacted, Snoozed; filters use OR within a family and AND across families.

Search is scoped to current Population + Filters and never leaks Archived/Unbound.

List View is scan-first with Name; recency + category; one adaptive context line; favorite, restrained status, snooze override, and configured swipe routing.

Card View is a 3-column avatar-first grid with status rings, compact adaptive context, long-press power actions, and Grid multi-select as Dashboard bulk management.

Gravity is derived-never-stored; contact import remains outside Dashboard bulk management.

## Orrery — Phases 8–9

Orrery is a constrained 2.5D navigable relationship-health world with pan/zoom/tilt/yaw, semantic zoom, scalable geometry, focus/cluster focus, Polaris, and recenter.

Large contact sets rely on growing world geometry plus viewport culling/LOD rather than shrinking everything indefinitely.

Built-in Systems include All Contacts, Favorites, Needs Attention, Not Contacted, Snoozed, Chargers, and one per Category.

Custom Systems support dynamic rules, durable manual inclusions, and exclusions of current rule-derived members.

System builder uses an Orrery HUD with rule accordions, Manage Members, and full-canvas Preview; management CRUD is separate from the switcher.

Relationship Satellites are lightweight moons for unlinked person-like relationships, not the future social graph.

## Profile Experience — Phase 10

Profile is a presentation-first read surface with a fixed Hero: large avatar, name, Category, Favorite, Message, Call, overflow, and optional Profile background.

Factory body order: Relationship Overview → Things to Remember → Contact Methods → Interaction History.

Profile is modular but not an unrestricted page builder: top-level sections can reorder/hide/show; eligible child sections reorder within their parent only; no third customizable level.

Reusable Profile layout templates and background templates are independent. Assignment precedence is contact override → Category assignment → global/default.

Reusable template edits update Profiles assigned to the template; freeform per-contact overrides remain independent. Expanded/collapsed state persists per contact.

Relationship Overview is an auto-packed stats tile grid for Orbit Status, Gravity, Intensity, Last Interaction, Contact Frequency, and Snooze.

Orbit Status remains Stable/Wobbly/Decaying/Rogue using existing recency + frequency semantics; no new Health metric.

Gravity uses named tier + size-coded sphere; Intensity uses histogram; Frequency updates immediately; custom Snooze date/duration gets a narrow route.

Things to Remember uses compact semantic cards, omits blank metadata, caps repeatable summaries around three items, and keeps Off Limits visible by default.

Remembered-information cards tap to detail and long-press to Edit / Pin / Hide; hidden content remains recoverable and hiding is presentation-only.

Interaction History is only a replaceable Profile section slot here; its internals belong to Phase 11.

## Interaction History & Insights — Phase 11

History replaces the conventional vertical timeline with Activity Heatmap, Intensity, and a Rolodex-style History Browser.

Heatmap is interaction-only. Lifecycle/history events never affect heatmap saturation or its small context card.

Heatmap lenses: Cycles, rolling 7 Days, Month, Year. Cycles uses the contact's current Contact Frequency; presets 5/10/15/20 with 10 default.

Heatmap and Intensity share one selected timeframe/window so both visualize the same period differently.

Heatmap first tap opens a small context card; See Details opens the shared date/period detail sheet; empty periods can route to historical detailed logging.

Temporal aggregation/rendering should be reusable later with broader interaction queries without building account/category analytics now.

History Browser uses synchronized Month / Day / Year wheels, event markers on nearby dates, a summary drawer, no future dates, and theme-resolved Galaxy/Standard treatments.

History Browser and Heatmap reuse one detail sheet with chronologically interleaved interactions, immutable lifecycle events, and appropriate history-bearing knowledge changes.

Three record families are preserved: editable/deletable Interactions; read-only lifecycle events; independently editable history-aware knowledge changes.

Contact Frequency and Category changes are omitted from History v1 to avoid audit-log clutter.

Phase 11 introduces canonical Interaction Detail and focused Edit Interaction routes.

Interaction delete remains hard-delete with confirmation; no new interaction trash.

Interactions gain optional duration entered in minutes/hours via presets + Custom; Quick Log never sets duration and duration does not affect derived metrics in this milestone.

# 7. Cross-Phase Corrections / Watch Items

Dashboard bulk/contact management remains Select Contacts → Phase 7 Grid multi-select; do not create a separate bulk-management screen.

Contact import belongs with Backup/Restore/contact data management.

Gravity remains derived-never-stored and is never directly editable.

Category administration remains a Phase 14 Settings/Contacts Administration gap. Category deletion must account for Orrery Systems plus Profile layout/background Category assignments.

Profile presentation assignment is limited to global/default, Category, and contact. Do not add dynamic rule-based template assignment in this milestone.

Profile Hero remains structurally fixed; templates customize the body only.

Heatmap is interaction-only; lifecycle/history records belong to the History Browser/detail sheet.

Preserve immutable lifecycle-event semantics; editable location/job/etc. history belongs to the Contact Knowledge history model.

Canonical Edit Interaction is introduced in Phase 11 and should be reused by later Rapid Capture/Update work.

Optional interaction duration must survive persistence/backup but must not silently change Status/Gravity/Intensity.

Preserve reusable temporal aggregation seams for future analytics/Your Week without implementing those products now.

Future Social Graph / Satellite Orrery remains out of this milestone.

Final performance, responsive, large-text, yearly heatmap, and wheel-density QA belong to Phase 17.

# 8. Next Session Instructions

Start with Phase 12 — Rapid Capture & Update Flows. Read the current repo, working roadmap v0.6, completed Phase 1–11 dossiers, and this handoff. Treat completed [DECIDED] items as authoritative unless Rapid Capture exposes a genuine contradiction.

Interrogate Add Contact form structure/progressive disclosure and how much data should be requested initially.

Keep Quick Log's shell contract intact: immediate current-time write once target is known, truthful Undo/error feedback.

Define detailed Log Contact form composition, including optional duration and historical/backdated entry behavior.

Reuse Phase 11 Interaction Detail/Edit Interaction contracts rather than creating parallel correction flows.

Clarify Update Contact versus full Edit Contact: low-friction taxonomy, remembered-information additions, and which changes belong in each route.

Preserve canonical shared contact picker/preselection and deep-link/widget-ready routing from Phase 1.

Interrogate save/cancel/unsaved-change behavior, keyboard ergonomics, validation/error states, focused-workflow shell, and accessibility.

Do not pull Messaging/AI Compose, general Settings/Category CRUD, or Onboarding into Phase 12.

# 9. Artifact Checklist for Fresh Session

Fresh/current Orbit repository or orbit-app-main.zip.

orbit-ui-ux-working-roadmap-v0.6.md

phase-01-app-shell-navigation-dossier(1).md

phase-02-theme-visual-system-dossier(1).md

phase-03-contact-knowledge-foundation-dossier(1).md

phase-04-dashboard-data-state-foundation-dossier.md

phase-05-dashboard-control-surface-dossier.md

phase-06-dashboard-list-view-dossier(1).md

phase-07-dashboard-card-view-dossier(1).md

phase-08-orrery-camera-scale-exploration-dossier(1).md

phase-09-orrery-systems-dossier(1).md

phase-10-profile-experience-dossier.md

phase-11-interaction-history-insights-dossier.md

new-milestone(1).md

orbit-ui-ux-master-handoff-v0.6.docx

# 10. Remaining Provisional Phases

12. Rapid Capture & Update Flows — Add Contact, Quick Log, detailed Log Contact, Update Contact, routable fast-entry flows.

13. Messaging & AI Compose — Compose UX, contextual knowledge, intentional AI invocation, Copy/Send/Cancel, error states.

14. Settings & Personalization — Settings IA, notifications, contacts admin/category CRUD, appearance entry points, local owner profile, List swipe-log preference, links to canonical Profile presentation managers.

15. AI Configuration & Prompting — AI toggle, provider/model/key management, prompt personalization, central AI permission review.

16. Onboarding — Concise first-run setup, privacy/local-first explanation, profile/theme/permissions, gesture education, initial swipe-log choice, import/orientation.

17. Responsive & Release Hardening — Functional landscape, responsive density, accessibility audit, cross-screen/device QA, performance, release readiness.